

COMSATS UNIVERSITY ISLAMABAD, ABBOTTABAD CAMPUS

MOBILE APPLICATION DEVELOPMENT

**Project Proposal: React Native Laundry App**

Submitted By:

Laiba Binta Tahir FA21-BSE-019-5A

Arfah Ali FA21-BSE-080-5A

Submitted To: Sir Jawad

Date: 17 November-2023

**Project Title: LaundryCare**

**Objective:**

The objective of the LaundryCare project is to develop a comprehensive and user-friendly mobile application for laundry services using the React Native framework. The app aims to provide a seamless and efficient laundry experience for users, integrating with Firebase services to enhance user management, order tracking, and communication.

**Key Features:**

**User Authentication:**

Implementing secure user authentication using Firebase Authentication.

Allow users to create profiles, manage orders, and track their laundry history.

**Order Management:**

Utilize Firebase Real-time Database for managing and tracking laundry orders.

Include features for placing orders, viewing order status, and receiving notifications.

**Real-Time Communication:**

Implement Firebase Cloud Messaging for real-time order updates and communication with users.

Utilize Cloud Functions for important updates and notifications related to laundry orders.

**Pick-Up Tracking:**

Integrate Firebase Analytics for tracking order pick-up and delivery efficiency.

Use Firebase Firestore to store and retrieve pick-up and delivery data.

**Profile Management:**

Allow users to manage their profiles, preferences, and payment information.

Implement Firebase Cloud Firestore for storing user-specific data.

**Registration and Login:**

Provide a seamless registration and login process for users using Firebase Authentication.

Ensure secure access to user accounts and order history.

**Responsive Design:**

Ensure a responsive and user-friendly design using React Native that adapts to various screen sizes and orientations.

**Technology Stack:**

**Frontend:** React Native

**Backend:** Firebase (Authentication, Realtime Database, Firestore, Cloud Functions, Cloud Messaging, Analytics)

**Development Timeline:**

**Planning and Design (1 weeks):**

Define project requirements and features.

Create wireframes and design the user interface.

**Backend Development with Firebase Integration (3 weeks):**

Set up Firebase project and integrate Firebase services.

Implement user authentication, order management, and real-time communication.

**Frontend Development (3 weeks):**

Develop the React Native application with Firebase integration.

Ensure a responsive and intuitive user interface.

**Testing and Quality Assurance (1 weeks):**

Conduct thorough testing to identify and address any bugs or issues.

**Deployment and Launch (1 week):**

Deploy the application to app stores (iOS App Store and Google Play).

**Limitations:**

The laundry app is limited to basic laundry services and does not include specialized services such as dry cleaning or tailoring.

Order tracking may be subject to delays based on external factors such as weather conditions or traffic.

**Conclusion:**

The LaundryCare React Native Laundry App with Firebase Integration aims to simplify and enhance the laundry experience by providing a convenient platform for users to manage their laundry orders. While acknowledging certain limitations, we believe this application will contribute to streamlining laundry services and improving user satisfaction.